Version 2.0 / /2026

INVITATION TO TENDER

IRAQ

15 September 2026

PR736790

Rehabilitation of Four (4) Formal Schools (Arkhawan, Haval, Peshkawtn, and Sivan) – Erbil Governorate, Iraq

SUBMISSION DEADLINE: 16:00 ON 05/10/2026 (GMT+3, Iraq time)

PRE-SUBMISSION CLARIFICATION MEETING: 11:00 ON 01/10/2026 (GMT+3, Iraq time).

QUESTIONS / CLARIFICATIONS: «yasser.rashid@savethechildren.org»

FORMAT FOR SUBMISSION: BIDDER RESPONSE DOCUMENT

PART 1: INVITATION TO TENDER

  - Introduction to SCI

  - Project Overview and Requirements

  - Award Criteria

  - Instructions & Key Information

PART 2: CORE REQUIREMENTS AND SPECIFICATION

Detailed description of SCI’s specific requirements (e.g., volumes, delivery dates / locations, product specifications, etc.).

PART 3: BIDDER RESPONSE DOCUMENT

Template to be used to submit response to this Invitation to Tender.

# PART 1 – INVITATION TO TENDER

## INTRODUCTION TO SAVE THE CHILDREN

SCI is the world’s leading independent organization for children. We save children’s lives; we fight for their rights; we help them fulfil their potential. We work together, with our partners, to inspire breakthroughs in the way the world treats children and to achieve immediate and lasting change in their lives.

Our Vision—a world in which every child attains the right to survival, protection, development, and participation.

Our Mission – to inspire breakthroughs in the way the world treats children and to achieve immediate and lasting change in their lives.

We do this through a range of initiatives and programs to:

- Provide lifesaving supplies & emotional support for children caught up in disasters (e.g., floods, famine & wars).

- Campaign for long-term change to improve children’s lives.

- Improve children’s access to the food and healthcare they need to survive.

- Secure a good quality education for the children who need it most.

- Protect the world’s most vulnerable children, including those separated from their families because of war, natural disasters, extreme poverty, or exploitation.

- Work with families to help them out of the poverty cycle so they can feed and support their children.

For more information on the work we undertake and recent achievements, visit our website.

## PROJECT OVERVIEW

| Item | Description |
| --- | --- |
| Description of Goods / Services | Rehabilitation of four (4) formal schools in Erbil Governorate, Iraq—Arkhawan, Haval, Peshkawtn, and Sivan—comprising site preparation, WASH/sanitation rehabilitation, carpentry and metal works,,, water supply systems, accessibility (PWD) works and yard/sports works, as fully detailed in the Bills of Quantities and Drawings issued with this tender. |
| Outcome of Tender | Works Contract / Purchase Order – the successful bidder will be awarded a one-off works contract for the rehabilitation of the four schools, to be executed against the bills of quantities and drawings issued with this tendertender and the instructions of the supervising engineer. This Tender does not establish a framework agreement. |
| Duration of Award | The successful bidder will be awarded a one-off Works Contract in October 2026, subject to the satisfactory completion of the tender evaluation and approval process. The Contractor shall commence the rehabilitation works upon Contract signing and shall complete all works at the four schools within one (1) month from the commencement date. The Contract shall remain in force until the completion, inspection, approval, and formal handover of all works, in accordance with the Contract terms and conditions. |

Further detail on the specific requirements of the project (e.g., volumes, dates, specifications, etc.) can be found in Part 2 (Core Requirements & Specifications) of this Tender Pack.

## AWARD CRITERIA

SCI is committed to running a fair and transparent tender process and ensuring that all bidders are treated and assessed equally during this tender process. Bidder responses will be evaluated against four weighted categories of criteria: Essential Criteria, Sustainability Criteria, Capability and Innovation Criteria, and Commercial Criteria.

3.1 ESSENTIAL CRITERIA

Criteria that bidders must meet in order to progress to the next round of evaluation. If a bidder does not meet any of the Essential Criteria, they will be excluded from the tender process. These criteria are scored as 'pass' / 'fail'.

3.2 SUSTAINABILITY CRITERIA (10%)

Criteria are used to evaluate a supplier’s approach to labor practices, human rights, environment, ethical conduct, safeguarding, and community impact. Bids will be evaluated against the same pre-agreed criteria, of which 2% will relate to greenhouse gas (GHG) emissions reporting and reduction.

### 3.3 CAPABILITY CRITERIA (50%)

Criteria used to evaluate the bidder’s ability, skill, innovation capacity, and experience in relation to the requirements. Bids will be evaluated against the same pre-agreed criteria.

### 3.4 COMMERCIAL CRITERIA (40%)

Criteria used to evaluate the commercial competitiveness of a bid. Bids will be evaluated against the same pre-agreed criteria.

## VETTING

Successful bidders must be successfully vetted. This involves checking bidders and key personnel against global watch lists and enhanced due diligence lists.

The vetting of bidders will be completed after the award decision and prior to any contract being signed or orders placed. If any information provided by the Bidder throughout the tender process is proved to be incorrect during the vetting process (or at any other point), SCI may withdraw their award decision.

## BIDDER INSTRUCTIONS

### 5.1 TIMESCALES

| Activity | Date |
| --- | --- |
| Issue Invitation to Tender | 15 September 2026 |
| Pre-Submission Clarification Meeting | 01 October 2026 – 11:00 (GMT+3) |
| Deadline for questions from bidders | 29 September 2026 |
| Deadline for Bid Submission | 05 October 2026 – 16:00 (GMT+3) |
| Bid Clarifications | 06–08 October 2026 |
| Award Contact | 11-14 October 2026 |

The above dates are for indicative purposes only and are subject to change.

### 5.2 SUBMISSION FORMAT & BIDDER RESPONSE DOCUMENT

Bidders wishing to submit a bid must use the Bidder Response Document in Part 3 of this Invitation to Tender Pack. Any bids received using different formats, or incomplete bids, will not be accepted.

This document allows bidders to submit all the required information and be evaluated fairly and equally against the essential, capability and innovation, sustainability, and commercial criteria. Bidders may also be required to submit supporting documentation. Further instructions can be found within the document in Part 3 of this pack.

Bids can be submitted by either:

Electronic Submission via Ariba Network (preferred method of submission)

- Submit your response in accordance with the guidance provided in the below document:

- If you plan to submit a bid via Ariba Network but haven’t received an email from Ariba with your RFP invitation, notify the tender contact (see Sec 5.4 in the ITT) at least three days before the closing date to ensure registration and receipt of the invitation.

- For any issues preventing submission through Ariba, reach out to the same contact for assistance.

Electronic Submission via Email

- Email should be addressed to Yasser Rasheed at «procurement.iraq@savethechildren.org»

- Note – this is a sealed tender box that will not be opened until the tender has closed. Therefore, do not send tender-related questions to this email address, as they will not be answered.

- The subject of the email should be “ITT/PR736790/Bidder Response – ‘Bidder Name,' 'Date.'"

- All attached documents should be clearly labeled so it is clear to understand what each file relates to.

- Emails should not exceed 20 MB – if the file sizes are large, please split the submission into two emails.

- Do not copy other SCI email addresses into the email when you submit it, as this will invalidate your bid.

Paper Submission

- One copy submitted on headed paper to Save the Children International, Italian City 1, Office no. B4, Erbil, Iraq.

- Bids should be submitted in a single sealed envelope addressed to Yasser Rasheed.

- The envelope should clearly indicate the invitation to tender reference number (PR736790) but contain no other details relating to the bid or the bidder name.

- All supporting documentation should be labelled and grouped together (individual envelopes, stapled, etc.) and then included in a single sealed envelope as per the above.

### 5.3 CLOSING DATE FOR BID SUBMISSION

Your bid must be received no later than 16:00 (GMT+3, Arabia Standard Time) on 05 October 2026.

Bids must remain valid and open for consideration for a period of no less than 60 days.

### 5.4 KEY CONTACTS

All questions relating to the tender should be sent via email to:

| Name | Email Address |
| --- | --- |
| Yasser Rasheed | yasser.rashid@savethechildren.org |

Please be advised local working hours are Sunday to Thursday, 09:00 – 16:00 (GMT+3, Iraq time). Please allow up to 3 days for a response.

Where the inquiry may have an impact on other bidders within the process, Save the Children will notify all other bidders to maintain a fair and transparent process.

# PART 2 – CORE REQUIREMENTS & SPECIFICATIONS

1. PROJECT BACKGROUND

Save the Children International (SCI) in Iraq, under the Multi-Year Resilience Programme (MYRP), intends to contract a qualified works contractor to carry out the rehabilitation of four (4) formal schools in Erbil Governorate, Kurdistan Region of Iraq. The works aim to improve the learning environment, WASH facilities, and accessibility for children, including children with disabilities.

2. SCOPE OF WORKS

The Contractor shall supply all materials, labor, tools, equipment, machinery, transport, and supervision required to complete the rehabilitation works at the following four schools, strictly in accordance with the Bills of Quantities (BoQ) and drawings issued as part of this tender pack, the Iraqi General Technical Specifications (IGTS), and the instructions of the supervising engineer:

•	Arkhawan School – Erbil Governorate

•	Haval School – Erbil Governorate

•	Peshkawtn School – Erbil Governorate

•	Sivan School – Erbil Governorate

The works comprise the following (indicative only – the full and binding scope and quantities are set out in each school's BoQ):

•	Site preparation, demolition, and removal of debris to a municipality-approved location;

•	Rehabilitation of WASH/sanitation facilities—taps, hand-jet sprays, flushing systems (siphons), latrines including PWD-accessible latrines, water tanks and floating valves, water coolers and treatment filters, and associated pipework;

•	Metal works – repair and supply/installation of reinforced aluminum doors;

•	Carpentry works – wooden doors, frames, and ironmongery (including SCI logo by CNC);

•	Accessibility works for persons with disabilities – ramps and handrails;

•	Yard / sports works – yard marking, basketball / volleyball / handball posts, and flagpoles – and tree planting;

•	Civil, finishing, and associated general-conditions works as set out in each BoQ.

3. TECHNICAL SPECIFICATIONS, BoQ & DRAWINGS

The detailed technical specifications, quantities, and drawings form an integral part of this tender and are issued as separate files: the Bills of Quantities (one per school—Arkhawan, Haval, Peshkawtn, and Sivan) and the drawings (per school).

Bidders MUST price every line item in each BoQ (unit rate and amount) in Iraqi Dinar (IQD). Where a specific brand is referenced, it is a performance benchmark only; equivalents of equal or better quality may be offered subject to the approval of the supervising engineer, with certificates of origin / quality provided. Bidders are strongly encouraged to attend the pre-submission clarification meeting and, where arranged, the site visit.

4. SITE LOCATIONS & ACCESS

All four sites are located in Erbil Governorate. The schools are operational; the contractor shall program and execute the works so as to minimize disruption to teaching and to ensure the safety of children and staff at all times, including appropriate site segregation, protection, and signage.

5. TIMEFRAME & COMPLETION

The Contractor shall mobilize promptly following contract signature and/or site handover and shall complete all works at the four schools within one (1) month (30 calendar days) of the commencement date. The contract is expected to be awarded in October 2026. A detailed work program, demonstrating the proposed sequencing and completion of all works within the required timeframe, shall be submitted as part of the bid (see Part 3, Section 2).

6. QUALITY, MATERIALS & WORKMANSHIP

All materials shall be new, of approved quality and sample, and compliant with the IGTS and the specifications in the bill of quantities. The Contractor shall provide certificates of origin / quality for supplied materials. All works shall be executed to the satisfaction of the supervising engineer, who may reject any non-conforming materials or works at the contractor's cost.

7. HEALTH, SAFETY & ENVIRONMENT

The Contractor is responsible, at its own cost, for all health and safety measures, PPE, site protection, and the safe disposal of demolition debris to a municipality-approved location. The Contractor shall comply with all applicable local laws and with SCI's Health, Safety, and Environment requirements.

8. CHILD SAFEGUARDING

As the works take place on school premises, the contractor and all of its personnel and subcontractors must comply with SCI's Child Safeguarding Policy and Code of Conduct. Workers shall be briefed on safeguarding and shall not have unsupervised contact with children, and any breach may result in immediate removal from the site and / or termination of the contract.

9. SUPERVISION, MEASUREMENT & PAYMENT

Works will be supervised by SCI's nominated Engineer. Measurement and payment will be made against the actual works completed and verified per the BoQ. Payment terms, advance payment (if any), retention and the defects-liability period will be as set out in the Contract and the Terms and Conditions (Part 3 / Section 5).

10. WARRANTY / DEFECTS LIABILITY

The Contractor shall provide a defects-liability period of 3 months from the date of handover, during which any defect arising from workmanship or materials shall be rectified at the Contractor's own cost.

# PART 3 – BIDDER RESPONSE DOCUMENT

- INTRODUCTION

This document MUST BE USED by Bidders wishing to submit a bid. Bidders must complete all of the  5 sections linked below:

- Section 1 – Essential Criteria

- Section 2 – Capability & Innovation Questions

- Section 3 – Sustainability Questions

- Section 4 – Commercial Questions

- Section 5 – Bidder Submission Checklist

The Bidder is required to sign a copy of the Check list in Section 5 as part of their submission.

- INSTRUCTIONS

Within each section there are instructions providing guidance to the bidder on what information is required. This guidance details the MINIMUM requirements expected by SCI.

For your bid response please complete all the sections in this Part 3 below.

Where you believe there is an alternative specification or solution to the requirements in Part 2 above you may submit an additional bid response. For avoidance of doubt this will require you to submit two (2) separate bid response documents. Both bids shall be evaluated following the same process as outlined in Part 1 above.

If a Bidder wishes to add further information, this is acceptable but the additional information should be limited to only items that are relevant to the tender.

- For the avoidance of doubt, bidders are required to complete all items within the Bidder Response Document unless clear instruction is provided otherwise.

- If a Bidder does not complete the entire Bidder Response document, their submission may be declared void.

- If a Bidder is unable to complete any element of the Bidder Response Document, they should contact Save the Children using the contact details provided for guidance.

By submitting a response, the bidder confirms that all information provided can be relied upon for validity and accuracy.

## SECTION 1 - ESSENTIAL CRITERIA

INSTRUCTIONS – Bidders are required to complete all sections of the below table.

| Item | Question | Bidder Response |  |
| --- | --- | --- | --- |
| 1 | Bidder accepts Save the Children’s ‘Terms and Conditions of Purchase’ and that any business awarded to the bidder will be completed under the Terms and Conditions included in Section 5 of this pack. | Yes / No | Comments / Attachments |
| 2 | The Bidder and its staff (and any sub-contractors used) agree to comply with SCI’s Supplier Sustainability Policy [set out under Section 5 of this document] and the included Mandatory Policies. | Yes / No | Comments |
| 3 | The bidder confirms it is not linked directly or indirectly to any terrorism related activity and does not sell any Dual-Purpose goods / services that may be used in a terror related activity | Yes / No | Comments |
| 4 | The bidder will provide details for and be vetted against global sanctions lists. The bidder confirms they are not a prohibited party under applicable sanctions laws or anti-terrorism laws or provide goods under sanction by the United States of America or the European Union. | Yes / No | Comments |
| 5 | The Bidder confirms it is fully qualified, licensed and registered to trade with Save the Children (including compliance with all relevant local Country legislation). This includes the Bidder submitting the following requirements (where applicable): - Legitimate business address - Tax registration number & certificate / proof of tax payment - Business registration certificate - Trading license | Yes / No | Comments |
|  |  | Requirement (add/delete as required) | Bidder Response / Attachments |
|  |  | Legitimate Business Address |  |
|  |  | Tax Registration Number & Certificate / proof of tax payment |  |
|  |  | Business Registration Certificate |  |
|  |  | Trading License |  |
| 6 | The Bidder confirms it is able to mobilise and complete all works at the four (4) school sites within the timeframe specified in Part 2, and no later than the completion date stated by SCI. | Yes / No | Comments / Attachments |
| 7 | The Bidder confirms it will provide, at its own cost, all Health & Safety measures, PPE, site protection and safe disposal of demolition debris to a municipality-approved location, in line with applicable local law and SCI's HSE requirements. | Yes / No | Comments / Attachments |
| 8 | Are you willing to accept 90% payment upon 100% delivery/completion of work and to be paid until the maximum of 30 days from submission of invoice with all valid supporting documents? another payment (10% of payment) will be after 3 months, this payment will be as a warranty, | Yes / No | Comments / Attachments |
| 8 | The Bidder confirms it will comply with the instructions and directives of SCI's supervising Engineer and the Handover Committee of the Directorate of Education in Erbil Governorate (the project beneficiary). | Yes / No | Comments / Attachments |

## SECTION 2 – CAPABILITY & INNOVATION QUESTIONS (50%)

INSTRUCTIONS – Bidders are required to complete all sections of the below table.

| Item | Question | Bidder Response |  |  |
| --- | --- | --- | --- | --- |
| 1 | REFERENCES Bidder shares two (2) examples of their experience in providing services similar to those included within the scope of this tender. Examples provided must be for similar projects within a similar environment / context to that in which Save the Children operates, and within the last two (2) years. (Note – the Bidder must ensure that for any client references shared, the nominated client is happy to be contacted / visit by Save the Children) Scoring Weight: 10% | Client Name | Contact Details (Name & Email) | Project Description |
|  |  | 1) |  |  |
|  |  | 2) |  |  |
| 2 | Bidder has demonstrated previous experience in offering and implementing innovative solutions which delivered new value to clients Bidder to attach/provide evidence or reference to validate this capability and experience. Scoring Weight: 5% | Bidder Response |  | Attachment(s) |
| 3 | Delivery approach, methodology & works programme. Describe your technical approach and methodology for delivering the rehabilitation works across the four schools — WASH/sanitation, carpentry and metal works, water systems, PWD-accessibility and yard works — in accordance with the BoQ, Drawings and IGTS. Address: methodology and construction sequencing; resource deployment; site management and coordination across four simultaneous sites; and quality-assurance measures. Also provide a detailed works programme/schedule (Gantt or equivalent) showing mobilisation, milestones, inter-site sequencing and completion within the required timeframe. Attachments: (1) Method Statement; (2) Works Programme/Schedule. Scoring Weight: 15% | Bidder Response |  | Attachment(s) |
| 5 | Provide details of the proposed project team, including engineers (holding valid employment contracts with the company and registered/approved by the relevant Engineering Syndicate in Iraq), technicians, supervisors, and other key personnel. Include their qualifications, professional certifications, relevant experience, and roles in similar school rehabilitation and WASH projects. Demonstrate the availability of adequate plant, equipment, and workforce resources assigned to this contract, and confirm the company's capacity to mobilize and manage up to four project sites simultaneously while maintaining the required standards of quality, health and safety, and timely project delivery. Attachments: • CVs of all key personnel • Academic qualifications and professional certifications/licenses • Copies of engineers’ employment contracts and Iraqi Engineering Syndicate registration/approval certificates • Plant and equipment list with proof of ownership or lease agreements, where applicable • Evidence of workforce strength and implementation capacity, including organizational charts and resource allocation plans. Scoring Weight: 15% | Bidder Response |  | Comments |
| 6 | SITE VISIT Bidders are strongly encouraged to conduct a site visit to the school sites (Arkhawan, Haval, Peshkawtn and Sivan) prior to bid submission in order to familiarize themselves with existing site conditions, access constraints, logistical considerations, and the scope of works. While a site visit is not mandatory, bidders shall be deemed to have considered all factors that may affect the execution of the works and the submitted bid price. Where a site visit is undertaken, bidders are encouraged to attach evidence of attendance (e.g., a signed site visit attendance sheet or written confirmation from SCI) to their bid. Scoring Weight: 5% | Bidder Response |  | Attachment(s) |

## SECTION 3 – SUSTAINABILITY QUESTIONS (10%)

- Sustainability is an increasingly important topic within the Humanitarian Sector, and it is critical that bidders understand its importance. SCI expects bidders to act in a Sustainable way and make continuous progress.

- The SCI Supplier Sustainability Policy sets the expectation with bidders on what is important to us and our donors. All bidders must comply to it.

- Answering the Sustainability Questions in this section is part of the bidders’ Sustainability commitment.

- To help you succeed, we provide Guidance Notes and on demand e-learnings on Environment, Ethical Conduct and Safeguarding, designed specifically for bidders who operate in the Humanitarian sector, so you understand what is expected and how to improve.

INSTRUCTIONS – Select up to 5 Sustainability Sub-Standards from the provided list in the second column of the table below and rank in order of priority in the third column. For each selected Sub-Standard, detail both the ‘Current Actions’ and ‘Future Actions Planned’ in the table.  We expect evidence to be attached where applicable.

We will then score/evaluate your current Sustainability credentials and ambition for future improvements. As part of our due diligence processes we may request clarification or supporting information and, if awarded, review progress of planned actions.

| SUSTAINABILITY STANDARDS | SUSTAINABILITY SUB-STANDARDS | TOP IMPACT SUB-STANDARDS | CURRENT ACTIONS | FUTURE ACTIONS PLANNED | TARGET DUE DATE FOR FUTURE ACTIONS |
| --- | --- | --- | --- | --- | --- |
|  |  | Select maximum 5 sustainability sub-standards from the list in column 2 that have most impact on your organisation (e.g. areas of most risk for your organisation) and rank them in order of importance (1=highest priority, and so on) | Only complete for sub-standards identified as a priority in column 3. Detail existing activities which you have or are currently implementing in this area. Please attach evidence where applicable | Only complete for sub-standards identified as a priority in column 3. Detail new activities you plan to implement in the future (see Sustainability Standards Guidance Notes for suggested actions). Please attach evidence where applicable |  |
| Human Rights & Labour | Discrimination, Harassment, Intimidation & Bullying | Example: 1 | Example: Our company enforces a strict Code of Conduct that addresses all forms of discrimination, harassment, intimidation and bullying. Every new joiner is required to read and sign this Code as it forms an integral of the employment contract. | Example: The Human Resources department is planning to conduct an awareness training session next year covering this topic. All employees will be required to join. This initiative aims to reinforce our commitment to a respectful and inclusive work environment. | Example: October 2026 |
|  | Discrimination, Harassment, Intimidation & Bullying |  |  |  |  |
|  | Child Labour & Minimum Working Age |  |  |  |  |
|  | Modern Slavery, Human Trafficking & Forced Labour |  |  |  |  |
|  | Fair Wages & Working Hours |  |  |  |  |
|  | Health & Safety |  |  |  |  |
| Environment | Emissions Production |  |  |  |  |
|  | Waste Generation |  |  |  |  |
|  | Resource Consumption |  |  |  |  |
| Ethical Conduct | Corruption |  |  |  |  |
|  | Conflicts of Interest |  |  |  |  |
|  | Gifts & Hospitality |  |  |  |  |
| Safeguarding | Child Safeguarding |  |  |  |  |
|  | Adult Safeguarding |  |  |  |  |
| Community Impact | Community Strengthening / Cultural Heritage / Indigenous People |  |  |  |  |
| Other | General |  |  |  |  |

INSTRUCTIONS – Bidders are required to complete all sections of the below table.

- SCI is committed to cutting CO₂e emissions by over 50% by 2030. Most of these emissions come from purchased goods and services, therefore reducing our Supply Chain footprint is our top priority.

- GHG (greenhouse gas) emissions performance reporting will be part of the bid evaluation.

- Bidders will not be disqualified if they do not track yet but must commit to start tracking and implementing reduction measures over time.

| Item | Question | Bidder Response |
| --- | --- | --- |
| 1 | Please indicate whether your organisation measures or reports on greenhouse gas (GHG) emissions? Note: GHGs are levels of carbon dioxide, carbon monoxide, sulphur dioxide and other gaseous byproducts of the industrial processes a company emits in its business operations. - please share your decarbonisation plan if you are reporting or tracking GHG emissions - If you are not reporting or tracking GHG emissions, please indicate whether you plan to in future and the approximate timeline to report if it is planned | Bidder Response / Attachments |
| 2 | Environmental management on site: Describe the measures you will take to minimise environmental impact and waste, including dust / noise control and the responsible disposal of demolition debris and any hazardous materials to a municipality-approved location. | Bidder Response |
| 3 | Local sourcing & materials quality: Describe how you will responsibly source materials and support the local economy (e.g. locally-sourced compliant labour and materials) and how you will provide certificates of origin / quality for supplied materials. | Bidder Response |

## SECTION 4 – COMMERCIAL QUESTIONS (40%)

INSTRUCTIONS – Bidders are required to complete and price every line item of the Bill of Quantities (BoQ) for each of the four schools (Arkhawan, Haval, Peshkawtn and Sivan) in Iraqi Dinar (IQD), and to sign and stamp each priced BoQ. The signed and stamped BoQ for each school, together with the signed and stamped Drawings for that school, must be attached to this bid. Bidders must also complete the Request for Quotation (RFQ) summary table below, confirming attachment of the signed and stamped BoQ and Drawings for each school and stating the total price per school and the overall total price of the bid.

## SECTION 5 – BIDDER SUBMISSION CHECKLIST

| We, the Bidder, hereby confirm we have completed all sections of the Bidder Response Document: |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| No | Section |  |  | Please Tick |  |  |
| 1. | Section 1 – Essential Criteria |  |  |  |  |  |
| 2. | Section 2 – Capability & Innovation Questions |  |  |  |  |  |
| 3. | Section 3 – Sustainability Questions |  |  |  |  |  |
| 4. | Section 4 – Commercial Questions |  |  |  |  |  |
| We, the Bidder, confirm we have uploaded all of the required information and supporting evidence: |  |  |  |  |  |  |
| Section |  | Required Document / Evidence |  |  |  | Please Tick |
| Essential Criteria Evidence |  | Proof of legitimate business address |  |  |  |  |
|  |  | Copy of tax registration number & certificate |  |  |  |  |
|  |  | Copy of business registration certificate |  |  |  |  |
| Capability & Innovation Criteria Evidence |  | Completed Bidder Response Document |  |  |  |  |
|  |  | Supporting Financial Documents |  |  |  |  |
| Sustainability Criteria Evidence |  | Completed Bidder Response Document |  |  |  |  |
|  |  | Decarbonisation Plan (if applicable) |  |  |  |  |
| Commercial Criteria Evidence |  | Completed Bidder Response Document |  |  |  |  |
| We, the Bidder, hereby confirm we compliance with the following policies and requirements: |  |  |  |  |  |  |
| Policy |  |  | Policy / Document |  | Signature |  |
| Terms & Conditions of Bidding |  |  |  |  |  |  |
| Terms & Conditions of Purchase |  |  |  |  |  |  |
| Supplier Sustainability Policy and the included mandatory policies |  |  | Click Here to Access |  |  |  |

| We confirm that Save the Children may in its consideration of our offer, and subsequently, rely on the statements made herein. |  |
| --- | --- |
| Signature: | ………………………………………………….. |
| Name: | ………………………………………………….. |
| Title: | ………………………………………………….. |
| Company: | ………………………………………………….. |
| Date: | ………………………………………………….. |